Tuolumne River Fisheries Study Plan

Don Pedro Hydroelectric Project (FERC No. 2299)

Turlock Irrigation District

And

Modesto Irrigation District

February 2, 2007

Tuolumne River Fisheries Study Plan

This study plan has been prepared in response to the attached letter of December 20, 2006 from George H. Taylor of the Federal Energy Regulatory Commission to the Turlock and Modesto irrigation districts. The plan is intended to address information needs under Article 58 of the Project license that were identified during the review of the 2005 Ten Year Summary Report (TID/MID 2005a) and in subsequent discussions. The tasks outlined in the plan, associated methods, and implementation schedules are described in the order of the issues identified in the FERC Letter.

I.  Instream Flow

Identified FERC Issue:

The FERC Letter states that there is a lack of evidence that either smolt survival or spawner escapement has increased in response to the increased flows under the 1996 FERC order. The FERC Letter requests: 1) additional smolt survival study data to better define the smolt survival relationship, in particular for flows above 4,000 cfs, 2) CWT studies and improvements in screw trap methodology to more accurately estimate smolt survival and production, and 3) testing of alternative spring pulse flow schedules based on water year type.

Districts’ Issue Assessment:

On July 31, 1996, FERC issued an order amending the Districts’ FERC license for the New Don Pedro Project, requiring increases in instream flow. In addition to providing increased summer flows for resident life stages of Tuolumne River salmonids, the amended flow schedule required dedicated volumes of water for use in managed spring and fall pulse flows for the purposes of promoting juvenile salmon out-migration and adult salmon up-migration, respectively. As presented in Figure 3.5.2.5-4 of the 2005 Ten Year Summary Report and Figure 4 of the more recent Report 2005-6 (TID/MID 2005b), CWT smolt survival studies have provided only a broad estimate of a flow-survival relationship for the lower Tuolumne River. Associating escapement with particular flows is difficult due to the many within-basin and out-of-basin factors (i.e., Delta export pumping, year-to-year variations in predator abundance, ocean conditions and harvest, etc.) exerting influence on salmon survival as measured by escapement. Higher smolt survival in the Tuolumne River was associated with the four tests already done with flood flows of 4,000 cfs and greater, lower survival was associated with tests done at low flows near 600 cfs, and more variable results were obtained at intermediate flows. However, based upon cooperative analysis of the Mossdale recovery data by the TRTAC participants, other factors associated with the high variability of the existing data indicate low likelihood of reaching more precise resolution regarding survival vs. flow in the managed flow range of about 1,000-3,000 cfs. The Districts have no confidence that additional coded-wire tag (CWT) smolt survival studies will provide meaningful management conclusions regarding particular flow thresholds associated with subsequent spawner returns.

Instream Flow Hypotheses:

From a biological standpoint, the most plausible mechanistic connection between flow and survival is that higher flows are associated with either reduced predator densities/predator effectiveness in particular habitats or reduced exposure time for juvenile and smolt outmigrants.  Following are study hypotheses and methods to better assess the design of the pulse flow allocation of the existing FERC Flow Schedule.

Hypothesis 1: Chinook salmon smolt outmigrant survival increases non-linearly with flow due to reduced predator habitat suitability at higher flows, with decreasing benefits to increased survival above an unidentified flow threshold.

Hypothesis 2: High winter flows cause movement of rearing Chinook salmon fry out of the gravel-bedded reaches of the Tuolumne River and through areas of higher predator density at times when predator efficiency is lower due to low temperatures and reduced visibility for predators due to turbidity, thereby increasing river-wide fry and smolt production and subsequent escapement.

Between 1986 and 2005, 13 paired release coded wire tag (CWT) smolt survival studies have been conducted in the Tuolumne River using hatchery-reared Chinook salmon from the Merced River hatchery. To examine hypothesis No. 1, there have already been four river-wide smolt survival estimates at flows of 4,000 cfs or more.

Several multiple mark-recapture (MMR) smolt survival studies of sub-reaches within the Tuolumne River in conjunction with multiple screw trap locations have also been carried out (TID/MID 2005a). Rotary Screw Trap (RST) monitoring near the river mouth has been conducted during the spring outmigration period from 1995 to the present (TID/MID 2005a, 2006). To examine hypothesis No. 2 above, greater than 70% of the outmigration period has been sampled in 6 of 12 years of RST operation.

Recommended Approach and Methods:

Based upon the above, the Districts question the benefit of further CWT studies in regard to both the monetary costs and risks of continued use of large numbers of hatchery fish. In addition, availability of CWT study fish depends on the run size in the Merced River and egg take at the Merced Hatchery - they are presently low. For example, CDFG has already stated they will not provide any CWT study fish for Vernalis Adaptive Management Plan (VAMP) smolt survival evaluations in 2007. CDFG also did not provide the allocated study design number of smolts for the VAMP studies in 2006. Periodic increases in the Tuolumne River Chinook population appear to be associated with very high flood flows from the entire four-river San Joaquin basin during wetter water years.  As a means of documenting river-wide production under varying water year types as well as testing the effectiveness of alternative flow allocation, the proposed study plan element will be as follows:

- Expanded analysis of existing CWT data at other recovery locations. Hypothesis No. 1 will be examined by utilizing the independent estimates of smolt survival from recovery locations: Mossdale trawl, Central Valley Project (CVP) and State Water Project (SWP) salvage facilities, Antioch and Chipps Island trawls, ocean harvest, and returning escapement. In addition to calculating year-by-year survival estimates, compiled CWT recovery data will be analyzed and fitted to an appropriate statistical model that makes direct use of total numbers of CWTs released and recovered.

- Experimental winter pulse flow schedule. As a means of addressing hypothesis No. 2 above, the Districts, in coordination with the TRTAC, during wetter water years and without an increase in the required FERC flow schedule volumes, will make pre-flood control releases as available by determination of the Districts during the period of late January through March.  Such pre-flood control releases will be for approximately 3 to 5 days in duration and at approximately 500 cfs, 1,000 cfs, and 1,500 cfs peak flow for study purposes. The goal will be to conduct two pulse flow events at each of the three flow levels by March 2011.

- Paired Rotary Screw Trap (RST) Monitoring. In addition to the 2006 paired RST data that has been collected, continue paired RST monitoring from 2007–2011 at upstream (e.g. River Mile (RM) 30 near Waterford) and downstream (RM 5 near Grayson) locations. Monitoring will be conducted between January and the end of the primary smolt outmigration season (typically late May or early June). In order to examine hypothesis No. 1, RST recovery data will be analyzed in regard to year-to-year variations in fry and smolt movement and timing in response to managed winter pulses and natural variations in river flow, and b) Additional analyses will compare relative production of fry and smolt life stages to subsequent cohort production under various water year types and parent stock size.

Table 1 Summary of methods, metrics, and schedule to examine Instream Flow issue

| Approach | Methods | Metrics | Schedule | Report Progress/Product |
| --- | --- | --- | --- | --- |
| Expanded CWT Analysis | Analysis of validated CWT recovery data from all recovery locations. | 1. Goodness of fit of proposed models. 2. Survival prediction interval for particular pulse flow levels (e.g., 1,000 cfs, 2,000 cfs, etc.) | Initial analysis in2008 | Complete analysis by March 2011 (allows for decoding and return of majority of ocean and adult spawners of 2005 release) |
| Experimental Winter Pulse Flows | Up to six winter pulse flows of variable timing and duration. | Pulse flow magnitude, frequency and duration (USGS Gages at La Grange and Modesto). | During 2008–2011 (late Jan-Mar) | Annual FERC reports detailing flow operations. |
| Paired Rotary Screw Trap Monitoring | Deploy and monitor RSTs at RM 29 and RM 5 between January and early June (2007–2011). | a) Daily fry counts in response to flow levels and flow change, b) Annual fry and smolt production. c) Ratio of fry to smolt production as related to subsequent escapement. | 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |

II.  Habitat Restoration

Identified FERC Issue:

The FERC Letter states the remaining habitat restoration projects should be completed and effectiveness of all projects should be assessed. Identified needs were efforts that aim to increase spawning habitat utilization and reduce redd superimposition by flow management, gravel restoration, and gravel augmentation in upstream spawning areas. Identified monitoring studies related to habitat utilization include: 1) a study to evaluate gravel quality using egg survival to emergence, gravel size and type, sedimentation, and flow penetration of spawning beds, and 2) an assessment of spawning utilization at restored spawning areas.

Districts’ Issue Assessment:

Unrelated to and predating the New Don Pedro Project, gold and gravel mining and related activities within and adjacent to the Tuolumne River have created many of the habitat problems that adversely impact salmonid production.  For example, predator isolation projects aim to restore mined-out areas to more natural riverine habitat conditions, thereby reducing or isolating predator fish or their impacts.

To provide a firm scientific foundation upon which to proceed in accordance with Section 12, Non-flow Options, of the 1995 FERC Settlement Agreement (FSA) (TID/MID 1996), the Tuolumne River Habitat Restoration Plan (McBain & Trush 2000) was developed for the TRTAC. Recognizing the difficulties in accurately assessing population responses to restoration activities, the Restoration Plan was based upon a physical process-based approach that links physical inputs (e.g., streamflow, sediment), physical processes (e.g., sediment transport, bank erosion, fine sediment deposition), habitat structure (e.g., shallow-gradient riffles, well-sorted and clean spawning gravels) and subsequent biological responses of the in-river life stages (e.g., spawning use, increased incubation success, lower density-dependent mortality, etc.). Based upon the findings of the Restoration Plan and following the 1997 flood, ten restoration projects were identified by the TRTAC (TID/MID 2005a) which far exceeded the $1 million provided by the Districts and the City and County of San Francisco (CCSF) under Section 12g of the 1995 FSA. Completing those projects was always contingent upon obtaining other major funding and the ability to proceed through implementation. Nearly $30 million was subsequently secured, subject to various timelines and contingencies.

The Districts remain committed to the goal of completing additional restoration projects as currently funded and feasible and will endeavor to obtain additional funding to complete other TRTAC restoration projects. At this time, three of the ten identified projects have been completed [Gravel Mining Reach (GMR)-I, RM 43, and SRP 9]. Due to a variety of issues outlined in the 2005 Ten Year Summary Report, implementing further projects has been highly problematic and several (GMR-IV, SRP 10, and gravel cleaning) have no current plan to proceed. The Districts are presently working with CDFG to determine if funding formerly designated for GMR-III can be applied to both GMR-II (which had lost its primary funding) and GMR-III. The Coarse Sediment augmentation project (actually gravel augmentation at multiple sites) and the Gasburg Creek sedimentation project are presently planned to begin construction in summer 2007.  The Coarse Sediment project will address spawning gravel habitat utilization by coarse sediment addition within the spawning reach.

Habitat Restoration Hypotheses:

In addition to geomorphic process-based hypotheses regarding the effects of habitat restoration actions, the following hypotheses apply to biological responses by Tuolumne River salmonids to habitat restoration actions.

Hypothesis 1: Gravel augmentation will increase the extent and spawning utilization by Chinook salmon and Oncorhynchus mykiss relative to control sites within the spawning reaches of the Tuolumne River.

Hypothesis 2: Gravel augmentation will improve spawning gravel quality and salmonid egg incubation conditions (permeability, dissolved oxygen, and intragravel temperature) at augmentation sites, which will in turn improve survival during incubation and emergence success of salmonid eggs deposited by spawning adults.

Hypothesis 3: Elimination of in-channel mining pits results in reduction of predator abundance/effect at these sites and an increase in Chinook salmon outmigrant survival.

Fall-run Chinook spawning surveys have been conducted in the Tuolumne River in each year by CDFG under Project study plans since 1971, with redd and carcass recovery locations/reaches being reported consistently since 1981 (TID/MID 2005a). In order to evaluate Hypothesis No. 1, the Districts conducted habitat suitability mapping throughout the spawning reach in 1988 (App 6 in TID/MID 1992), followed by an additional gravel quality assessment by the TRTAC in 1999-2001 that followed the 1997 flood scour event (Report 2004-12 in TID/MID 2004). Experience on the Tuolumne River shows that the combination of the decline in spawning habitat, due to the 1997 flood, and the accompanying increase in spawner preference for upstream riffles relative to downstream areas, suggests hypotheses No.1 is well supported and that the planned gravel augmentation projects should provide immediate benefits in the redistribution of suitable spawning areas, depending on run size.

Beginning in 1988, the Districts conducted several studies to assess Hypothesis No. 2 by examining the effects of fine sediment on survival-to-emergence of fall Chinook salmon (App 8 in TID/MID 1992). In addition, riffle and reach-wide permeability monitoring conducted by the TRTAC in 1998 and 1999 (Report 2000-7 in TID/MID 2000), redd superimposition and emergence trapping studies conducted in 1988 (App 8 in TID/MID 1992) and more recent survival-to-emergence studies conducted in 2001 (Stillwater Sciences in prep).suggest the habitat benefits of gravel augmentation projects improve gravel quality and egg survival-to-emergence.

Recommended Approach and Methods:

A number of restoration actions are ongoing in the Tuolumne River with associated monitoring programs that are specifically designed to assess the monitoring hypotheses above. The proposed monitoring will analyze the effectiveness of completed restoration projects, so that a better judgment and more recognition can be made regarding their effectiveness. The following are additional analyses and monitoring activities to address the identified hypotheses:

- Implement Coarse Sediment Augmentation. As described in the 2005 Ten Year Summary Report (TID/MID 2005a), gravel augmentation under CDFG Grant No. ERP-02-P29 is currently scheduled for implementation within the spawning reach. Approximately 100,000 cubic yards of coarse sediment will be augmented to the river at 5–6 locations in the reach between La Grange Dam (RM 52.0) and Riffle 12 (RM 45.5). The highest priority is given to the 3.5 mile reach between Riffle A3/4 (RM 52.0) and Basso Bridge (RM 47.5).  Priority sites include: Riffle A3/4 (RM 52.0), Riffle A5/6 (RM 51.2), Riffle 1A2 (RM 50.6), Riffle 3A (RM 49.6), Basso Pool (RM 47.5). The number of sites to be implemented will be dictated by the purchase price of coarse sediment, the volume of coarse sediment needed for each site, and the available budget.  Implementation will occur in 2007 and 2008 contingent upon final contract authorization by CDFG, river flow, and permitting approvals.

- Spawning habitat utilization. To examine hypothesis No. 1, on-the-ground spawning habitat mapping will be conducted in conjunction with detailed redd mapping in each of 3 years of the current TRTAC monitoring program (CDFG Grant No. ERP-04-S04). A combination of float and ground surveys will be conducted.  Redd locations and habitat characteristics including water depth, velocity, and particle size will be recorded for each redd. Fine scale habitat suitability and redd mapping will be conducted adjacent at gravel augmentation sites under a pending amendment of the Coarse Sediment Transfusion Project (CDFG Grant No. ERP-02-P29). As these projects are implemented, Hypothesis No. 1 will also be examined in the context of rates of redd superimposition at augmentation sites relative to reference riffles in one year of the current TRTAC monitoring program (CDFG Grant No. ERP-04-S04).

- Egg survival studies. Hypothesis No. 2 will be examined under a pending amendment of the Coarse Sediment Transfusion Project (CDFG Grant No. ERP-02-P29). Recognizing the results of previous survival-to-emergence studies on the Tuolumne River and other rivers have been variable and subject to logistical constraints, the planned study will utilize egg chambers and instrumentation (e.g., permeability, intra-gravel flow and DO, Temperature., etc.) in artificial redds at augmentation and reference sites. Egg incubation studies are budgeted for two years, 2007 and 2008. If Chinook eggs are not available in 2007 for this task to be implemented, then only one year of incubation studies will be conducted.

- Redd monitoring and emergence trapping. To improve upon the linkages between gravel quality and spawning incubation success within existing spawning riffles and those with  gravel augmentation, a one year redd monitoring and emergence trapping study will be conducted between 2008–2010 depending on augmentation project status and river flows. The study will build upon planned redd monitoring studies discussed above and will use emergence traps (App 8 in TID/MID 1992) placed over natural redds at treatment and control sites followed by daily fry counts to relate them to the size and fecundity of the spawning female. Post-emergence permeability and bulk sampling at control riffles and at gravel augmentation sites will be used to quantitatively assess gravel quality in comparison to the adjacent riffle as well as quantitative assessments of any potential fry entombment.

- Assessment of the 1995 FSA Section 12 Program.  The Districts with cooperation with the TRTAC shall complete in 2011 an assessment of the effectiveness of all projects sponsored or implemented by the TRTAC and other gravel addition projects and of the feasibility of constructing alternative projects. The assessment will include results of spawning habitat and redd mapping efforts, redd superimposition studies, gravel quality assessment, and survival-to-emergence studies on both a river-wide basis and as they relate to the effectiveness of gravel augmentation projects implemented between 2001 and 2009. Increased extent of spawning habitat utilization and reach-wide distribution of spawning locations will be compared to pre-project assessments and previous studies to address Hypothesis No. 1. Similarly, the results of planned gravel quality assessments and survival-to-emergence studies will be used to compare spawning and egg incubation success at both a project site and reach level (Hypothesis No. 2).

Table 2 Summary of methods, metrics, and schedule to examine Habitat Restoration issue

| Approach | Methods | Metrics | Schedule | Report Progress/Product |
| --- | --- | --- | --- | --- |
| Coarse Sediment Augmentation | Direct augmentation of coarse sediment having suitable spawning size characteristics at 5–6 sites | Comparison of actual distribution of spawning sites with River2D modeling results. | Conducted over two years 2007–2008 | Data reports and preliminary analysis with annual FERC reports (2008–2009). Complete report by 2010 |
| Spawning habitat utilization | 1) Delineation of suitable spawning gravel between RM 51–38 based on depth velocity and particle size criteria. 2) detailed redd measurements | Comparison of redd densities at reference and reconstructed riffle sites, relative to spawning habitat availability and river mile location. | 1) Spawning use mapping in each January between 2008–2010. 2) Detailed redd measurements and superimposition study in one year between 2008–2010. | Project monitoring reports submitted to CDFG under ERP-02-P29. Summarize in annual FERC report one year following completion (2011) |
| Egg survival studies | Egg chamber experiments combined with gravel quality and in-situ conditions (velocity, temp, DO). | Egg survival of treatment and control redds in response to gravel quality indices and permeability. | Studies in each of two years (fall 2007 and 2008), depending upon availability of eggs | Project monitoring reports submitted to CDFG under ERP-02-P29. Summarize in annual FERC report one year following completion (2011) |
| Redd monitoring and emergence trapping | Emergence traps placed over natural redds at treatment and control sites. Permeability and bulk sampling at control riffles and at gravel augmentation sites to assess gravel quality | Daily fry counts, timing and production of treatment and control redds. Estimates of egg survival response to gravel quality indices and permeability. | Once during 2008-2010 depending on augmentation project status and river flows | Data reports and preliminary analysis in annual FERC reports, with final report by 2011. |
| Assessment of the 1995 FSA Section 12 Program | Evaluate current restoration projects including: predator isolation, channel reconstruction and gravel augmentation projects. | Compare to project specific geomorphic and biological response metrics | 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2011. |

III. Fry Survival

Identified FERC Issue:

The FERC Letter requests a statistically valid estimate of fry production per female spawner and of fry distribution, including site-specific fry emergence, fry distribution over time, and fry transport relative to flow.

Districts’ Issue Assessment:

Fry Production/Female spawner indices in the 2005 Ten Year Summary Report using average and peak fry density from seining to female spawners indicate little relationship between flow and fry production.  It is expected that both absolute fry production and the ratio of fry production to female spawners will continue to be highly variable from year-to-year.

Fry Survival Hypotheses:

Prior seine and RST monitoring suggests flood years with large and early-season fry dispersal are associated with higher subsequent production. Peak fry captures in RSTs and downstream fry movements, observed in seining surveys, typically occurred in the January to early March timeframe and were generally associated with high flows or abrupt flow increases. The following hypotheses are designed to examine the effectiveness of managed winter pulse flows to better simulate these naturally occurring events in maintaining and enhancing fry production and subsequent escapement.

Hypothesis 1:  Early migrating fry contribute substantially to subsequent escapement

Hypothesis 2:  High winter flows cause movement of rearing fry out of the gravel-bedded reaches of the Tuolumne River and through areas of higher predator density at times when predator efficiency is lower due to low temperatures and increased turbidity (reduced visibility for predators), thereby increasing river-wide fry and smolt production and subsequent escapement.

The Districts have conducted annual seine surveys throughout the Tuolumne River since 1986, with consistent data collection methods and sample sites since 1996 (TID/MID 2005a). Annual seine reports contain bi-weekly and seasonal estimates of salmon density by location, river section, and on a river-wide basis as well as indices of fry density to female salmon. Bi-weekly estimates of fry density at the seining sites have been compared to the annual hydrographs to examine Hypotheses No. 1 and No. 2 in conjunction with annual spawner estimates provided by CDFG.

RST monitoring has been conducted during the spring outmigration period from 1995 to the present (TID/MID 2005a, 2006), with early season monitoring during the fry emigration period conducted in 1999–2002 and in 2006. These data have been used to examine the fry emigration timing hypotheses above in comparison to the annual hydrographs. Due to limitations in the length of the survey seasons and the lack of availability of fry size information, river-wide fry production estimates are limited to the years 1999 and 2000 (TID/MID 2006), and 2006.

River-wide RST monitoring is funded for CDFG implementation over a three year period (2007-2009) under the current 3-year river-wide monitoring program developed by the TRTAC (CDFG Grant No. ERP-04-S04). Daily trap recoveries may be used in expansions to develop river-wide fry and smolt production estimates.

Recommended Approach and Methods:

RST monitoring, seine surveys, and spawning surveys will provide additional data to construct statistical estimates of fry production per female spawner. The Districts recommend the following monitoring study elements to address the identified issues and hypotheses above.

- Paired Rotary Screw Trap Monitoring. As described under Instream Flow, five additional years (2007–2011) of paired RST monitoring will be conducted at upstream (e.g. RM 29 near Waterford) and downstream (RM 5 near Grayson) locations, between January and the end of the primary smolt out-migration season in early June. Hypothesis No. 1 will be examined by comparing fry emigration timing with flow pulses from required flood control releases, primarily during late January through March. Hypothesis No. 2 will be examined by comparisons of year-to-year variations in fry and smolt production by water year type and parent stock size.

- River-wide Seining Surveys. Hypothesis No. 1 will be examined by use of seining data to provide detailed information on fry movement in response to river flow. In addition, seining data will be used in conjunction with RST data to provide longer-term estimates of inter-annual variability in relative density and length estimates as well as providing detailed information on fry movement in response to river flow, historical seining sites (R1A, R5A, R23C, R57, R74, Legion, Venn, Shiloh Rd., Laird Park (San Joaquin River) and Garner Cove (San Joaquin River) will continue to be sampled as in past years.

- Synthesis of ongoing and planned spawning and emergence studies with RST data. The redd monitoring and emergence study that is recommended in Habitat Restoration to address habitat restoration hypotheses will be used in conjunction with planned surveys of spawning habitat, redd mapping, the redd superimposition study, and the existing redd superimposition model (Report 1996-6 in TID/MID 1997) to provide estimates of fry production for particular escapement levels. These estimates will be compared with the results of RST monitoring data described above to strengthen the linkages between escapement levels, spawning gravel conditions, fry and smolt production.

Table 3 Summary of methods, metrics, and schedule to examine Fry Survival issue

| Approach | Methods | Metrics | Schedule | Report Progress/Product |
| --- | --- | --- | --- | --- |
| Paired Rotary Screw Trap Monitoring | Deploy and monitor RSTs near Waterford (RM 5) and near Grayson (RM 29) between January and early June. | a) Daily fry counts in response to flow levels and flow change, b) Annual fry and smolt production. c) Ratio of fry to smolt production as related to subsequent escapement. | January to early June 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |
| River-wide Seining Surveys | Bi-weekly seine surveys in the Tuolumne River (R1A, R5A, R23C, R57, R74, Legion, Venn, Shiloh Rd.) and San Joaquin River (Laird Park and Gardner Cove) | Relative density and fork length by location. Estimates of fry movement rate in response to river flow. | January to early June 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |
| Synthesis of ongoing and planned spawning and emergence studies with RST data | Estimate fry production for particular escapement levels. Compare redd monitoring, fry emergence, and superimposition with results from RST monitoring. | Relationships of escapement to fry production, fry survival, gravel quantity, gravel quality, and redd superimposition. | 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |

IV. Steelhead Presence/Protection

Identified FERC Issue:

The FERC Letter requests that the size and habitat needs of the O. mykiss population in the Tuolumne River be determined.  FERC also requests monitoring to document the absence or presence of anadromous members (steelhead trout) of the population. FERC requests additional study elements to determine the flow and habitat needs of steelhead trout if they are present in the Tuolumne River population. Studies should include comparisons to steelhead trout data from nearby rivers.

Districts’ Issue Assessment:

The Districts consider questions regarding habitat needs of anadromous O. mykiss to be the same as habitat needs of resident O. mykiss. Although agency monitoring (McEwan 2001) has detected small self-sustaining populations of anadromous O. mykiss or steelhead in the Stanislaus, Mokelumne, and Calaveras rivers to the north of the Tuolumne, otolith studies from both live O. mykiss and carcasses recovered by CDFG to date have not indicated that the Tuolumne River has a self-sustaining steelhead population (TID/MID 2005a). The Districts or their consultants have been unable to obtain the necessary regulatory authorization under Section 10 of the ESA to perform steelhead tracking studies or to determine habitat preferences.  Also, no permits have been made available for sacrificial sampling of O. mykiss to determine anadromy by micro-chemical analysis of otoliths. Therefore, current efforts to protect the anadromous form under the ESA limits the available sampling methodologies required to address the steelhead issue requested in the FERC letter.

In accordance with the 1995 FSA, TID has proceeded with development of an irrigation only diversion at RM 26 and the Turlock Area Drinking Water Project (now called Turlock Regional Surface Water Supply Project).  Assuming that a mutually agreeable funding arrangement can be achieved for the capital and annual operation and maintenance costs of the fish-only portion of the projects, then diversions for supplemental irrigation water at RM 26 could begin by June 1, 2009, and for the Regional Project in 2012.  It is anticipated that diversions for the projects could add up to 100 cfs of additional flow during the summer of all water year types.

Hypotheses:

Whether or not a self-sustaining steelhead population is present in the lower Tuolumne River and because any anadromous and resident O. mykiss in upstream areas have the same habitat requirements, the Districts believe the identified issue is best addressed by documenting the relative abundance and habitat requirements of O. mykiss present in the Tuolumne River in order to test the following hypotheses:

Hypothesis 1: Summertime distribution of suitable habitat by observed life stages of O. mykiss is related to ambient river water temperature.

Hypothesis 2: Habitat use by O. mykiss juveniles observed in the Tuolumne River occurs at the same density in both restored and nearby reference sites.

Hypothesis 3: A self-sustaining population of anadromous O. mykiss (steelhead) is present on the Tuolumne River.

The Districts have long documented the presence of O. mykiss in the Tuolumne River (TID/MID 2005a). As noted in the 2005 Ten Year Summary Report, FERC began informal consultation with NOAA Fisheries and the Districts in 2003 regarding steelhead issues. That consultation was followed by several information requests and submittals by the Districts.  Hypotheses No. 1 is partially addressed with past summertime snorkel observations that show O. mykiss distribution and habitat use has extended downstream by several miles in response to the increased flows under the flow schedules in the 1996 FERC Order (TID/MID 2005a).

As described under Habitat Restoration, a number of ongoing monitoring activities are underway to assess Hypotheses No. 1 and No. 2 above. The Coarse Sediment Management Plan (Report 2004-12, TID/MID 2004) included conceptual designs with appropriate gravel sizes and habitat features intended to provide favorable spawning and feeding stations for O. mykiss. These habitat design recommendations have also been included in the recently completed Bobcat Flat/RM 43 restoration projects as well as coarse sediment augmentation projects planned for implementation in 2007-2008.

Building upon pre-project and post-project monitoring of suitable in-channel rearing habitat at the SRP-9 and GMR-I restoration project sites (McBain & Trush and Stillwater Sciences 2006), the hypotheses above will be examined by comparisons of observed life stages of O. mykiss at constructed and planned gravel augmentation sites relative to reference riffles in each of three years of the current TRTAC monitoring program (CDFG Grant No. ERP-04-S04). Surveys will be conducted using electrofishing, snorkel, and seining methods as allowed by the fish agencies. Lastly, further fine scale habitat suitability mapping will be conducted adjacent to gravel augmentation sites under a pending amendment of the Coarse Sediment Transfusion Project (CDFG Grant No. ERP-02-P29).

Recommended Approach and Methods:

As described above, there are several ongoing monitoring programs related to post-project monitoring of completed and planned restoration projects.  Each program has its own set of inter-related hypotheses and performance metrics that range from geomorphic and fluvial processes, to the fishery resource objectives discussed in the FERC public meeting on July 25, 2006; and on to broader issues of riparian and ecosystem functioning and NEPA/CEQA compliance. At this time, the Districts believe that the projects that have been initiated to date will address the monitoring issues above. Below the Districts describe analyses and additional monitoring activities to address the identified hypotheses:

- Summer population estimate. The proposed surveys make use of a two-phase sampling approach using bounded count population estimates (Hankin and Mohr 2001) from snorkel and electrofishing surveys of representative habitat types within areas with suitable summer temperatures in the lower Tuolumne River (approximately RM 52-40). In the first phase, 24 sampling units will be selected to span the major habitat types (i.e., riffles, runs, pools) represented in the river. These sites will be surveyed using standard snorkel survey techniques (Edmundson et al. 1968, Hankin and Reeves 1988, McCain 1992, Dolloff et al. 1996) and calibrated to electrofishing techniques described by Reynolds (1996) and Beechie et. al (2005). Where possible, block nets will be used to prevent migration in and out of the sample site and will facilitate an accurate assessment of the sample population. In the second phase, four sites of each habitat type will be randomly selected for an additional three survey passes using a combination of snorkel and electrofishing surveys. Limited backpack electrofishing is currently permitted under the CDFG 4d permit program, with a Section 10 permit pending with NMFS. Sample methods may be modified depending upon permitting restrictions. In all, this represents 60 dive passes to be conducted by 2–4 divers over 3–4 days. Analysis methods will generally follow the estimators described in Hankin and Mohr (2001) with population estimates on a habitat unit, length and areal basis from the existing Tuolumne River GIS.

- Sampling of O. mykiss for Anadromy. As a means of testing hypothesis No. 3, the Districts will seek permits for scientific collection of O. mykiss samples for a period of four years (2008–2011). Contingent upon permitting support from NMFS and CDFG, the Districts will collect otoliths from up to 10 percent of all juvenile O. mykiss captured during river-wide seining, RST monitoring, and electrofishing for subsequent otolith analysis using micro-chemical testing of Sr:Ca ratio within growth rings (Zimmermann 2005).  Adult O. mykiss will be captured during spring in two, hook and line sampling surveys. Otoliths will be collected from a subset of adult O. mykiss. Analysis of otoliths from adults will be used to indicate the proportion of resident and anadromous O. mykiss. Analysis of otoliths from adults will be used to indicate the proportion of resident and anadromous O. mykiss. Analysis of juvenile otoliths will be used to indicate maternal anadromy and steelhead spawning within the Tuolumne River.

- Synthesize results of past and ongoing studies by 2012. Using all of the past and ongoing monitoring studies described above, the Districts will synthesize the results of ongoing studies to compare O. mykiss abundance and distribution at habitat restoration sites implemented between 2001 and 2009. Increased downstream extent of rearing habitat will be compared to pre-project assessments at gravel augmentation sites (CDFG Grant No. ERP-02-P29) and previous surveys to address the hypotheses above.

Table 4 Summary of methods, metrics, and schedule to examine Steelhead Presence/Protection issue

| Approach | Methods | Metrics | Schedule | Report Progress/Product |
| --- | --- | --- | --- | --- |
| Summer population estimate | Two-phase snorkel surveys calibrated by electrofishing. | Population abundance by habitat unit type | 2007-2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |
| Sampling of O. mykiss for Anadromy | Collect otoliths from juvenile and adult O. mykiss. | Micro-chemical testing of Sr:Ca ratio within otolith growth rings | 2008–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |
| Synthesize results of past and ongoing studies by 2012 | Compare O. mykiss abundance and distribution at habitat restoration sites implemented between 2001 and 2009. Assess downstream extent of rearing habitat and compare to pre- and post project studies. | Change in distribution and abundance of O. mykiss | 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |

V. Predator Control

Identified FERC Issue:

The FERC letter requests the identification and implementation of measures to reduce predation on salmon smolts by other species and monitoring to determine the effectiveness of the control measures.

Districts’ Issue Assessment:

Predation by non-native bass has long been considered by parties to the FSA and others to be a primary factor limiting survival of juvenile Chinook salmon in the lower Tuolumne River (CDFG 1987; TID/MID 1992, Appendix 22). Two of the ten priority habitat restoration projects identified under Section 12 of the 1995 FSA were pond isolation projects for the purposes of separation of predator habitat from habitat used by rearing and outmigrating salmonids.

The results of previous predation studies, restoration project monitoring, habitat suitability modeling for predators and juvenile salmon, and the recommendations of the Tuolumne River Adaptive Management Forum (AMF) (USFWS and CALFED 2001) support the need for coordinated, site-specific and river-wide predator monitoring to provide guidance and generate testable hypotheses for predator management and restoration measures.  Identification and implementation of effective measures to reduce predation will require a program of hypothesis-driven studies and monitoring to analyze predator response to a range of river flow, turbidity, and temperature conditions.  The following general approaches to reduce predation have been identified:

Channel Restoration

The SRP 9 and 10 projects were selected by the TRTAC as two predator isolation projects of the ten identified priority projects under Section 12 of the 1995 FSA. The projects function to reduce the availability of low velocity habitat preferred by bass, habitat restoration can be an effective means of reducing predation. Each SRP has the potential to reduce Chinook salmon survival because the unnaturally wide channel and deep-water conditions offer more favorable habitats to non-native largemouth and smallmouth bass, the primary predators of juvenile Chinook salmon in the lower Tuolumne River. In addition to reducing predator habitat and predator opportunity time, restoration of the SRPs also restores a natural channel and floodplain morphology scaled to the present and future flow regime, facilitates sediment transport and routing, increases riparian vegetation, and restores Chinook salmon rearing habitat in these degraded areas.

Spatial Separation of Predator Fish from Juvenile Salmonids

As discussed in the 10 Year Report, water velocity and temperature have a strong influence on the behavior and habitat use of non-native predator species such as largemouth bass and smallmouth bass.  During high flows (e.g., spring pulse flows), outmigrating salmon smolts generally use more central portions of the channel, while bass likely seek lower velocities and warmer water near channel margins.  Habitat suitability modeling conducted at SRP 9 for pre- and post-project conditions using the River 2D model (Steffler and Blackburn 2002) indicates that the project increases habitat segregation between bass and outmigrating Chinook salmon and may provide a “safe-velocity corridor” for outmigrant salmon during relatively low flow conditions.  Because high flows may help to spatially separate predators and salmon smolts, exposure of juvenile salmon to predation is thereby reduced.  Modeling predicts that, due to distinct differences in habitat usability between bass and salmon, this effect will occur at predictable flow thresholds in specific habitat types (e.g., riffles and unrestored SRPs).  Developing a better understanding of predator response to spring flow pulses may contribute to the timing and the design of pulse flows that are more effective in reducing predation.

Predator Removal

As discussed in the Ten Year Summary Report, the Districts support evaluation of direct removal of bass as a strategy for reducing predator abundance and thereby reducing predation losses.  Monitoring of largemouth and smallmouth bass abundance at the SRP 9 and 10 and control sites in 1998, 1999, and 2003 documented a pattern of population depletion following the 1997 flood and subsequent recovery during recent low water years.  Implementation of bass removal methods on a regular basis would potentially result in recruitment class failure, causing longer-term depression of bass population levels.

Turbidity Enhancement

As discussed in the 10 Year Report, the Districts support the development of methods of increasing turbidity during winter and spring periods as a way of providing cover and movement stimuli for fry and juvenile salmon. Turbidity reduces the predation efficiency of visual predators (e.g., bass) and thus provides a form of cover for juvenile salmon migrating in the river (TID/MID 1992, Appendix 23). At turbidity levels that commonly occur in the lower Tuolumne River, predation efficiency of largemouth bass was reduced by 95% (Ligon et al., in press). Possible measures for increasing turbidity could include gravel cleaning or gravel addition in areas with no spawning redds as well as fine sediment removal operations from upstream pool habitats. As discussed below, managed winter pulse flows described under Instream Flows are a means of taking advantage of natural sources of turbidity by stimulating the movement of fish downstream of the Dry Creek confluence at Modesto.

Temporal Separation of Predator Fish from Juvenile Salmonids

As discussed above under Instream Flows, periodic increases in Chinook salmon escapement in the Tuolumne River appear to be associated with high season-wide flows across the San Joaquin basin during wetter water years.  On a river-wide scale, the primary mechanistic connection between flow and salmon survival is that higher flows are associated with either reduced predator densities in particular habitats or reduced exposure time for juvenile and smolt outmigrants.  High early season (i.e., winter) flows may effectively “flush” rearing salmon fry from the primary upstream spawning and rearing reaches into downstream reaches and out into the San Joaquin River and Delta.  The low water temperatures and high turbidity levels that can occur during these high winter flows further act to reduce predation pressure in downstream reaches.  This means of temporal separation of predators and prey could be experimentally implemented by releasing winter pulse flows to promote early salmon outmigration, with the added benefit of reducing predator efficiency during the pulses.

Hypotheses:

Given the large cost of implementation of additional predator isolation projects, we have developed several hypotheses to demonstrate the effectiveness of predator isolation projects and have identified additional measures to reduce predation on the Tuolumne River.

Hypothesis 1: Restoration of in-channel mining pits preferred by predatory bass reduces predation by decreasing the amount of time salmon are exposed to bass (i.e., predator opportunity time) and spatially separating predators from smolts.

Hypothesis 2: Increased turbidity during fry and smolt emigration reduces predation rates.

Hypothesis 3: Reducing the predator population in the river will result in reduced predation rates.

Hypothesis 4: Managed pulse flows during smolt emigration can reduce predation rates by spatially separating predators from smolts.

Hypothesis 5: High winter flows increase river-wide salmon survival and subsequent escapement by moving rearing Chinook salmon fry out of the gravel-bedded reaches of the Tuolumne River and through areas of higher predator density at times when predator efficiency is lower due to low temperatures and increased turbidity.

Monitoring of largemouth and smallmouth bass abundance at the SRP 9/10 project and control sites in 1998, 1999, and 2003 documented a pattern of predator population depletion following the 1997 flood and subsequent recovery during recent low water years (Reports 99-10 and 99-11 TID/MID 2000; McBain & Trush and Stillwater Sciences 2006). In partial support of Hypothesis No. 1 above, the largest escapement in the past 10 years occurred 3-years following the 1997 flood event. Although this is consistent with hypothesis No.1, the extraordinarily high flows in January 1997 may have disrupted bass reproduction and reduced predator populations in the subsequent 1–2 years.

The single year of post-project predator population monitoring data (2003) indicate that the SRP 9 restoration project was not successful in reducing largemouth bass linear density during the low flow years that have occurred since project construction (McBain & Trush and Stillwater Sciences 2006). However, the project appears to have increased smallmouth bass abundance at the site relative to pre-project conditions and other SRP sites. Despite the continued high abundance of smallmouth and largemouth bass at SRP 9, habitat suitability modeling conducted at SRP 9 for pre- and post-project conditions using the River 2D model (Steffler and Blackburn 2002) indicates that the project increases habitat segregation between bass and outmigrating Chinook salmon and may provide a “safe-velocity corridor” for outmigrant salmon during relatively low flow conditions. In support of Hypotheses 2 and 3, this safe velocity corridor is expected to occur at flows of 300 cfs for the restored channel compared with 2,000 cfs and higher for deeper habitats corresponding to pre-project conditions at SRP 9 and other SRPs.

Additional post-project monitoring during higher flow years has been limited to a pilot-level assessment of predation rate and predator habitat use, conducted in spring 2006 (Stillwater Sciences and McBain & Trush 2006). Although no river-wide or population-level predator monitoring occurred in the recent high flow years 2005–2006, results of the spring 2006 predation assessment, which directly assessed predation rate by individual predators, suggest low predation rates at high flows.  Due in large part to the high flows and low water temperatures during the study, only four predators (one smallmouth bass and three largemouth bass) were captured.  Although radio tracking of these predators indicated preferential use of floodplain and backwater habitats with lower velocities, the surveys did not conclusively document salmon habitat use in mid-channel areas due to low smolt captures and permitting restrictions on electrofishing.

Recommended Approach and Methods:

There are currently no ongoing or planned measures to monitor or reduce predation in the lower Tuolumne River. Following is a description of additional monitoring and analyses to address the identified hypotheses:

- Monitoring of Completed Predator Isolation Projects. To test Hypotheses 1 and 4 above and the benefits of predator isolation projects, additional predator monitoring will be conducted at the SRP 9 and 10 project and control sites, to document the effects of restoration on predation efficiency and spatial separation of predators and salmon.  Monitoring will be conducted during the spring period of salmon outmigration, and will take place twice during the 2008–2011 study period: either in the same year or in different years, depending on flow conditions.  Monitoring will be timed to ensure river flows are in the range suitable to test spatial segregation hypothesis in SRP 9 and riffle control sites (<500 and >300 cfs) and in unrestored SRPs (>1,500 cfs).  Preferred methods will entail predator capture by boat electrofishing during lower flows and angling during higher flows.  Stomach content analysis of predators will be used to determine predation rate.  Radio tracking or acoustic tracking of bass and salmon smolts with both mobile and stationary monitors will be used to document habitat use and spatial separation of predators and salmon. The use of electrofishing will be contingent on the acquisition of permits from CDFG and NMFS.  In the event electrofishing is not permitted, angling and seining will be used to capture predators and salmon.

- Direct Predator Sampling. Hypothesis 2 will be tested using stomach content analysis of predators to document predation rate under a range of flow and turbidity conditions.  Predators in the downstream portions of the river (i.e., mining reach, sand-bedded reach) will be captured by angling or electrofishing during pulse flow releases to allow predation rate to be examined for a range of flow, temperature, and turbidity conditions.  Sampling will be conducted during the spring period of salmon outmigration, and will take place twice during the 2008–2011 study period: either in the same year or in different years, depending on suitable turbidity and flow conditions. As a means of testing whether concurrent gravel cleaning or other turbidity enhancements could reduce predation rates, predation rates will be compared during periods and locations with naturally higher and lower turbidity.  Predator capture methods will be the same as those described under (1) above but may include point sampling (Beechie et al. 2005) in areas that are unsuitable for block netting, and the majority of the sampling to test turbidity effects can be performed concurrently with restoration project monitoring.  For comparative purposes, predation rate will also be documented in the same reach during low flows (typical winter/spring base flows) using the same methods.

- Predator Removal. To test Hypothesis 3, we propose to remove sportfish predators at sites within approximately RM 25-35 in the lower Tuolumne River during 2008–2011. Methods may include electrofishing, gill-netting, or angling/fishing tournaments as approved by fishery agencies. Removal will target sportfish over a minimum size necessary for piscivory  The catch obtained will be released alive in Turlock, Modesto, or Don Pedro Reservoirs, or other nearby public angling impoundments, depending on an approved program plan with CDFG.

- Paired Rotary Screw Trapping. To test hypothesis 5, data from paired RST monitoring described under Instream Flows, together with annual escapement counts, will be used to compare fry and smolt movement in response to flow and turbidity levels in the river. Continued monitoring of water temperature and turbidity throughout the lower river during the outmigration period will provide data to help validate hypothesized relationships between these parameters and predator efficiency under each of the pulse flows and water year types encountered.

Table 5 Summary of methods, metrics, and schedule to examine Predator Control issue

| Approach | Methods | Metrics | Schedule | Report Progress/Product |
| --- | --- | --- | --- | --- |
| Monitoring of Completed Predator Isolation Projects | Combination of electrofishing or angling followed by radio- or acoustic-tracking to document habitat use by predators. Predation rate by stomach content analysis. | 1. Predator habitat use, density, No. of salmonids in diet and proportion by weight. 2. Comparison of actual distribution of predators and prey with River2D modeling results. | Two weeks in each of two years between 2008-2011. Surveys will test flows between 300–500 cfs with opportunistic surveys at flows on the order of 1,500 cfs | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |
| Direct Predator Sampling | Collect predators by electrofishing or angling from representative habitats within mining and sand bedded reaches. Stomach content from predators to document predation rate on salmonids under a range of flow and turbidity. | Predator habitat use, density, No. of salmonids in diet and proportion by weight. | Two weeks in each of two years between 2008–2011. | Data reports and preliminary analysis with annual FERC reports (2008–2011). Complete analysis by 2012. |
| Predator removal | Removal of predators and re-planting in Turlock, Modesto, and Don Pedro Reservoirs | Numbers and sizes of predators captured in each year, catch per unit effort estimates | One week annually within Spring to Fall between 2008–2011 | Data reports and preliminary analysis with annual FERC reports (2008–2011). Complete analysis by 2012. |
| Paired Rotary Screw Trap Monitoring | Deploy and monitor RSTs near Grayson (RM 5) and Waterford (RM 29) between January and early June. | Daily fry counts to compare fry and smolt movement in response to flow and turbidity levels in the river. | 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |

VI.  River Temperature

Identified FERC Issues:

The FERC Letter requests an assessment of the effect of project operation on river temperatures and the resulting effects on fisheries resources in the lower Tuolumne River, the development of a temperature model to determine flow-temperature relationships, and an analysis of how conditions in the Delta might affect the success of any measures taken to improve temperature conditions in the Tuolumne River.

Districts’ Issue Assessment:

The Districts believe the identified temperature issue is best addressed by continued use of the 11 temperature monitoring stations (9 in the Tuolumne River and 2 in the San Joaquin River) and existing temperature models.  In addition to use of the Tuolumne River temperature model (Apps 18 and 19 TID/MID 1992), the Districts will also continue to collaborate with the current temperature modeling efforts in the wider San Joaquin basin being conducted under CALFED Grant ERP-02-P28 to address downstream conditions of the San Joaquin River into the south Delta.

Concerns over summer water temperatures led to the development of the increased flow schedules under Article 37 of the 1996 FERC Order. As stated in the 2005 Ten Year Summary Report, the Districts have met instream flow requirements under the Order and have monitored temperatures in accordance with Article 58 as a means of determining temperature relationships with juvenile salmonid distribution. Instream flow and temperature simulations using a combination of SNTEMP temperature model (Theurer et al. 1984) results and the PHABSIM model results for the lower Tuolumne River (USFWS 1995) were provided to the TRTAC on March 17, 2003 and subsequently sent to FERC on October 13, 2003 to provide an estimate of the existing relationship between river operations and summer flows.  The simulations and corresponding field data show that river water temperatures typically reach equilibrium with ambient air temperatures within several miles below La Grange Dam in summer. With regards to influencing Delta water temperatures, the existing model shows that increases in Tuolumne River flow would have no significant effect in lowering warmer San Joaquin River and South Delta water temperatures.

Hypotheses:

The following hypotheses relate the habitat needs of Tuolumne River salmonids to instream flows provided under the current required FERC flow schedule:

Hypothesis 1:  Water temperature relates to suitable habitat for over-summering or rearing Tuolumne River salmonids.

Hypothesis 2:  Delta water temperatures from late May through September are determined by ambient air (meteorology) and not influenced by upstream water releases.

The Districts began monitoring water temperatures at five locations on a continuous basis in the spring of 1987and an additional six locations were added in the years between 1996 and the present (TID/MID 2005a). Summer flow studies conducted over three years (1988–1990) documenting the distribution of resident salmonids and invertebrates during low flow conditions (Apps 27 and 28, TID/MID 1992), the development of a predictive Tuolumne River temperature model (Apps 18 and 19 of TID/MID 1992) and more recent temperature and snorkel survey data (TID/MID 2005a) all serve to meet the request for an assessment of project operations on river temperatures and fishery resources.

As described under Instream Flows and IV. Steelhead Presence/Protection, Hypothesis No.1 is well supported by existing data that show increased summer flows for resident life stages of Tuolumne River salmonids has resulted in increased summertime distribution of suitable habitat for O. mykiss (TID/MID 2005a). Following the August 28, 2002 Flow Schedule meeting by TRTAC members in Stockton, a number of model simulation runs were made using the existing Tuolumne River SNTEMP model (Apps 18 and 19 TID/MID 1992) to evaluate the extent of suitable water temperatures on both a year-round basis as well as more detailed evaluations at summer and autumn flows under the current FERC flow schedule. These simulations were used to provide a basis for a cooperative effort to re-allocate carry-over water that occurred due to a late-season change in water year classification during May 2003, resulting in a temporary variable summer flow schedule (Report 2003-4 TID/MID 2004).

Recommended Approach and Methods:

The Districts believe that the current assessments and modeling efforts developed to date are sufficient to describe the existing relationship between river operations and summer flows. Below the Districts describe analyses to address the identified hypotheses:

- Continue Temperature Monitoring. The Districts will continue to maintain the current water temperature monitoring network as provided in past annual FERC Reports (TID/MID 2005a). Under the 3-year river-wide monitoring program developed by the TRTAC (CDFG Grant No. ERP-04-S04), seine and snorkel surveys will be used to build upon existing temperature and fish survey data to relate instream flows, river temperatures and fishery resources.

- Synthesize results of existing and ongoing studies by 2012. By March 31, 2012, the Districts will synthesize the results of existing and ongoing studies to compare actual versus modeled temperatures, as well as fish distribution and condition in relation to river flows and instream temperatures.

- Delta temperature evaluation. The Districts will request use of the San Joaquin basin temperature model currently under development to examine the influence of upstream operations on San Joaquin and south Delta temperatures during the smolt outmigration and fall up-migration periods.

Table 6 Summary of methods, metrics, and schedule to examine River Temperature issue

| Approach | Methods | Metrics | Schedule | Report Progress/Product |
| --- | --- | --- | --- | --- |
| Continue Temperature Monitoring | Continue to maintain the current water temperature data logger monitoring network. | Mean, maximum, minimum water temperature in addition to temperature metrics (e.g., MWAT) by RM | Annual deployment and retrieval between 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |
| Synthesize results of existing and ongoing studies by 2011 | Compare actual versus modeled temperatures, as well as fish distribution and condition in relation to river flows and instream temperatures | Fish habitat use by RM in relation to temperature and flow. | 2007–2011 | Data reports and preliminary analysis with annual FERC reports (2007–2011). Complete analysis by 2012. |
| Delta temperature evaluation | Use San Joaquin temperature model to examine the influence of upstream operations on Delta temperatures during smolt and adult migration periods | Mean, maximum, minimum water temperature in addition to temperature metrics (e.g., MWAT) by RM. Comparisons to published habitat suitability criteria and agency fish monitoring data. | One time study covering observed water conditions and fish monitoring data collected by agencies between 2007–2011 | Complete analysis by 2012. |

Reporting and Coordination

The Districts will continue filing an Annual Article 58 Report with the Commission that includes (1) a summary of monitoring, restoration, and TRTAC activities,  (2) review of status of spawning runs, Delta salmon survival and salvage, and ocean salmon harvest, (3) hydrology, flow, temperature, and flow schedule information, and (4) individual technical reports. Coordination will continue through TRTAC meetings, e-mail exchange, and website.

References

Beechie, T. J., M. Liermann, E. M. Beamer, R. Henderson. 2005. A classification of habitat types in a large river and their use by juvenile salmonids. Transactions of the American Fisheries Society, 134:717-729.

CDFG (California Department of Fish and Game).  1987.  Preliminary summary—smolt survival index study. Unpublished data summary. CDFG, Region 4, Fresno.

Dolloff, A., J. Kershner, and R. Thurow. 1996. Underwater Observation. Pg. 533‐554 in B. Murphy and D. Willis, editors. Fisheries techniques. American Fisheries Society, Bethesda Maryland.

Edmundson, E., F.E. Everest, and D.W. Chapman. 1968. Permanence of station in juvenile chinook salmon and steelhead trout. Journal of the Fisheries Research Board of Canada 25: 1453‐1464.

Hankin, D.G. and M. Mohr. 2001. Improved Two-Phase Survey Designs for Estimation

of Fish Abundance in Small Streams. Preprint from David G. Hankin, Department of Fisheries Biology, Humboldt State University, Arcata, CA

Hankin, D.G. and G.H. Reeves. 1988. Estimating total fish abundance and total habitat area in small streams based on visual estimation methods. Canadian Journal of Fisheries and Aquatic Sciences 45: 834‐844.

Ligon, F. K., A. L. Percival, and T. P. Speed. In press. The effects of turbidity on largemouth bass feeding rate and implications for salmon management. Submitted to Ecological Applications

McBain & Trush.  2000.  Habitat restoration plan for the lower Tuolumne River corridor. Prepared for Tuolumne River Technical Advisory Committee (TRTAC) by McBain & Trush, Arcata, California, with assistance from U. S. Fish and Wildlife Service Anadromous Fish Restoration Program (AFRP).

McBain & Trush and Stillwater Sciences.  2006.  Special Run Pool 9 and 7/11 Reach:  Post-project Monitoring Report.  Prepared for the Tuolumne River Technical Advisory Committee, Turlock and Modesto Irrigation Districts, USFWS Anadromous Fish Restoration Program, and California Bay-Delta Authority by McBain & Trush, Arcata, California and Stillwater Sciences, Berkeley, California. June.

McCain, M.E. 1992. Comparison of habitat use and availability for juvenile fall Chinook salmon in a tributary of the Smith River, California. FHR Currents. No. 7. USDA Forest Service, Region 5.

Reynolds, J.B. 1996. Electrofishing. Pages 221-253 in B.R. Murphy and D.W. Willis, editors. Fisheries techniques, 2nd edition. American Fisheries Society, Bethesda, Maryland

Stillwater Sciences  in prep. Tuolumne River Fine Sediment Management Project – Chinook Salmon Survival to Emergence Study. Prepared for the Tuolumne River Technical Advisory Committee, Turlock and Modesto Irrigation Districts, and California Bay-Delta Authority (Agreement 2001-C208) by Stillwater Sciences, Berkeley, California. February.

Stillwater Sciences and McBain & Trush.  2006.  Lower Tuolumne River Predation Assessment

Final Report.  Prepared for the Tuolumne River Technical Advisory Committee, Turlock and Modesto Irrigation Districts, USFWS Anadromous Fish Restoration Program, and California Bay-Delta Authority by Stillwater Sciences, Berkeley, California and McBain & Trush, Arcata, California. June.

Steffler, P. and J. Blackburn. 2002. River2D, Two-Dimensional Depth Averaged Model of River Hydrodynamics and Fish Habitat. University of Alberta. September, 2002. http://bertram.civil.ualberta.ca/. 120pp.

Theurer, F. D., K. A. Voos, and W. J. Miller. 1984. Instream water temperature model. Instream Flow Information Paper No. 16, FWS/OBS-84/15. U. S. Fish and Wildlife Service, Western Energy and Land Use Team, Washington, D. C.

TID/MID. 1992 Report of Turlock Irrigation District and Modesto Irrigation District Pursuant to Article 39 of the License for the Don Pedro Project, No. 2299. 8 Volumes. November.

TID/MID. 1996. New Don Pedro proceeding P-2299-024 settlement agreement between California Department of Fish and Game, California Sports Fishing Protection Alliance, City and County of San Francisco, Federal Energy Regulatory Commission, Friends of the Tuolumne, Modesto Irrigation District, Tuolumne River Expeditions, Tuolumne River Preservation Trust, Turlock Irrigation District, and U. S. Fish and Wildlife Service. Submitted to the Federal Energy Regulatory Commission, February.

TID/MID. 1997. 1996 Report of Turlock Irrigation District and Modesto Irrigation District Pursuant to Article 39 of the License for the Don Pedro Project, No. 2299. 6 Volumes. March.

TID/MID 2000. 1999 Report of Turlock Irrigation District and Modesto Irrigation District Pursuant to Article 58 of the License for the Don Pedro Project, No. 2299. 3 Volumes. March.

TID/MID 2004. 2003 Report of Turlock Irrigation District and Modesto Irrigation District Pursuant to Article 58 of the License for the Don Pedro Project, No. 2299. 2 Volumes. March.

TID/MID 2005a. Ten Year Summary Report of Turlock Irrigation District and Modesto Irrigation District Pursuant to Article 58 of the License for the Don Pedro Project, No. 2299. 1 Volume. March.

TID/MID 2005b. 2004 Report of Turlock Irrigation District and Modesto Irrigation District Pursuant to Article 58 of the License for the Don Pedro Project, No. 2299. 2 Volumes. March.

TID/MID 2006. 2005 Report of Turlock Irrigation District and Modesto Irrigation District Pursuant to Article 39 of the License for the Don Pedro Project, No. 2299. 1 Volume. March.

TID/MID 2007 (in prep). 2006 Report of Turlock Irrigation District and Modesto Irrigation District Pursuant to Article 39 of the License for the Don Pedro Project, No. 2299. 1 Volume. March.

USFWS (U. S. Fish and Wildlife Service) 1995. The relationship between instream flow and physical habitat availability for chinook salmon in the lower Tuolumne River, California, Prepared by USFWS, Ecological Services Division, Sacramento, California for Turlock Irrigation District and Modesto Irrigation District, California.

USFWS and CALFED. 2001. Lower Tuolumne River Adaptive Management Forum Report. Prepared by the Adaptive Management Forum Scientific and Technical Panel for the USFWS Anadromous Fish Restoration Program and CALFED Bay-Delta Program. October.

Zimmerman, C.E. 2005. Relationship of otolith strontium-to-calcium ratios and salinity:

experimental validation for juvenile salmonids. Canadian Journal of Fisheries and

Aquatic Sciences. 62:88-97.