Tuolumne River Technical Advisory Committee

Don Pedro Project - FERC License 2299

Modesto Irrigation District

Turlock Irrigation District

City & County of San Francisco

California Department of Fish & Game

U. S.  Fish & Wildlife Service

333 East Canal Drive

Turlock, CA 95381-0949

Phone:  (209) 883-8275

Fax:  (209) 656-2180

Email:  tjford@tid.org

TECHNICAL ADVISORY COMMITTEE MEETING

21 September 2005

9:30 AM

Turlock Irrigation District, Lunch Room   (2nd  floor)

Draft Meeting Summary

1.  Introduction

- Comments on draft agenda - none

- Correspondence since last meeting – very limited (no handout)

2.  Discussion on 2005 10-year report:

Ford: Handout of 20 Sep FERC notice of additional comment periods through 22 Nov and 22 Dec

Various issues and viewpoints were identified or discussed:

- How will monitoring and future analysis issues be decided?

- CALFED monitoring grant has been approved – grant agreement to be developed should have TRTAC approval and input;

- should revisit various priority lists and monitoring suggestions – need for clear plan

- support for more screw trap sampling - perhaps changes needed to other studies

- issues of TRTAC operations and conflict resolution should be resolved

- riverkeeper (independent – work with landowners)

- need for facilitator

- better DFG warden enforcement

- request that action items be identified in advance and e-mails have one subject

- modeling issues

- need to address adding NMFS more formally into process, including flow scheduling

- need for website to facilitate TRTAC operation/function and information access

- Action: It was decided to have additional meetings scheduled to further discuss these and other issues raised through the FERC comment process.  Issues identified for future meeting topics include: monitoring/studies, TRTAC process (communication, data exchange, participation), flow scheduling and coordination with VAMP, etc., modeling, restoration projects, and other topics to be addressed as they are identified

- Action: Mesick and Ford were assigned to review various monitoring elements for the next meeting

- 3.  General Update:

#### Data and report status – Heyne identified their Sportfish Report format has changed; Basin WT model should be in draft form by Mar 2006 from AD Consultants – Heyne reported that WT data is being collected from reservoirs and rivers and river cross sections are being used. Ford stated that a “project monitoring update report” through 2004 will be available – plan is to get any remaining data/reports caught up this year;

Action: Districts will follow-up with DFG on Sportfish Reports and other data needs

Action: FOT and TRT project seine data to be provided for inclusion with other seining data

#### Agency and NGO updates:

#### CCSF: Ramirez moving to them from CALFED

#### CRRF: Walser reported large trout this summer down to near Waterford; possible spring run salmon seen; dead carp observed in lower Tuolumne and San Joaquin Rivers

#### TPT: Koepele has two Nov canoe trips planned and planting days at Big Bend in Oct and Dec

#### FOT: report on Bobcat Flat project status

##### Monitoring update – Districts: snorkeling underway this week – many trout observed at upper sites; recent thermograph download – data should be available soon; invertebrate samples were again collected in summer – many fines at site below Bobcat Flat; Districts will provide assistance to DFG carcass survey again this year

#### River operations and forecasts – DFG (Marston) has been coordinating fall schedules in the basin that are still being finalized; Tuolumne pulse will be about 500 cfs for two weeks; no excess flows will be released in near-term on Tuolumne; flow schedule process to be discussed further

##### Restoration – Status update handout from Fryer; inchannel restoration work for the RM 43 project at Bobcat Flat is completed; Boucher reported that 16K cubic yards of gravel were added at 3 sites and 35K yards were stockpiled – a 5000 cfs floodplain channel was constructed; Heyne stated that DFG intends to do more gravel additions near La Grange in 2006 with 4-pumps funding; Ruddy project still is in jeopardy due to appraisal process – could affect Warner-Deardorff project as well; SRP10 land purchase may need to proceed soon;

##### Action: overall restoration project status and selection will be reviewed

4.  Additional items –

5.  Next meetings and topics as noted – Meetings were set as follows (at TID at 9:30 AM): 13 Oct (monitoring, incl. review of past monitoring, agency monitoring, project monitoring, trout monitoring, CALFED grant, proposals in comments to FERC, special studies, etc.); 04 Nov (TRTAC process and communication; flow schedule process; website); 08 Dec (TBD). Quarterly meeting dates were selected for 2006 on 2nd Thursdays: 09 Mar, 08 Jun, 14 Sep, and 14 Dec.

## FERC 2299 TRTAC Meeting

# 21 September 2005

Name						Organization

Tim Ford					TID/MID

Robert Nees					TID

Debbie Liebersbach				TID

Roger Masuda					TID

Allison Boucher				FOT

Patrick Koepele				TRT

Ron Yoshiyama				CCSF

Noah Hume					Stillwater Sciences

Tim Heyne					DFG

Carl Mesick					FWS-AFRP

Jeff McLain					NMFS

Steve Walser					CRRF