Tuolumne River Technical Advisory Committee

Don Pedro Project - FERC License 2299

Modesto Irrigation District

Turlock Irrigation District

City & County of San Francisco

California Department of Fish & Game

U. S.  Fish & Wildlife Service

333 East Canal Drive

Turlock, CA 95381-0949

Phone:  (209) 883-8275

Fax:  (209) 656-2180

Email:  tjford@tid.org

TECHNICAL ADVISORY COMMITTEE MEETING

December 14, 2005

9:30 AM

Modesto Irrigation District, Room 3A

Draft Meeting Summary

Meeting Objectives:

- Continue discussions from December 7 meeting

- Review monitoring included in the PSP [Task 6]

Current PSP Tasks

Task 1:	Project Management

Task 2:	Public Outreach

Task 3:	Project Monitoring (7/11, MJR, SRP 9)

Task 4:	Fine Sediment Monitoring

Task 5:	Coarse Sediment Monitoring

Task 6:	River-wide Salmonid Monitoring

Task 7:	Aerial Photography and Bathymetry Surveys (Most items already completed under Coarse Sediment Transfusion Project.  Items to remain in scope of work are [a] one aerial photo flight following 8,000 cfs threshold, [b] bathymetry from 7/11 bridge to SJR)

Task 6A.  Juvenile Chinook salmon production and outmigration timing

- USFWS continues to request that rotary screw traps be operated at multiple locations on the river.

- With current contract status, screw trapping likely would be limited to May and June for 2006.

Task 6B.  Juvenile Chinook salmon and O. mykiss distribution, relative abundance, and size (winter and spring)

- Seining locations for low- and high-flow conditions were discussed. Seining locations for finalized as shown in the table below:

- Need to consider the seining efficiency in different habitat types.

- Can snorkeling be used to calibrate seining? A one-time calibration may be sufficient but must include fry and juveniles at multiple locations. This task could be linked with the SRP 9 predation study that is already funded.

- Can seining be used effectively on the floodplain (vegetation hampers sampling)? It may not be appropriate to sample open areas of the floodplain (i.e., where seining can be used).

- Are there methods in used for the Cosumnes River studies that could be used for this task?

- Can snorkeling be added to floodplain sampling?

- For each seining (or snorkeling) location, the following data should recorded: (1) location mapped onto aerial photograph and/or recorded using GPS; (2) site photo for each flow samples, (3) mesohabitat type, (4) cover/vegetation, and (5) temperature.

- Trevor Kennedy’s work on the Stanislaus should be reviewed to identify potential measures that could also be used on the Tuolumne.

- Other Questions, Comments, Issues:

- How can the volume of fill needed to reduce predator habitat and improved salmon habitat at the SRPs be minimized?

Task 6B Seining sites.  Seine sites corresponding to

channel and floodplain restoration projects monitored under Task 3I.

| Site | RM | Site Name | Project | Meso-habitat | Flow (cfs) |
| --- | --- | --- | --- | --- | --- |
| 1 (N) | 51.4 | RA5/A6 | CSMP II | Pool | >150 |
| 2 (E) | 50.5 | R1A | OLGB | Pool | >150 |
| 3 (N) | 49.5 | R3A/3B | CSMP II | Pool, Floodplain | >150 |
| 4 (E) | 48.0 | R5A |  | Riffle | >150 |
| 5 (N) | 47.4 | New Basso Bridge below boa tramp |  | Pool, Floodplain | >150 |
| 6 (N) | 42.8 | R21/R22 (Patch 5/6) |  | Pool | >150 |
| 7 (E) | 41.7 | R24B/R25 (Tuolumne River Resort) |  | Run | >150 |
| 8 (N) | 40.4 | R29/30 | GMR - 7/11 | Pool | >150 |
| 9 (C) | 37.7 | R33 below Howl Rd. Bridge | GMR - 7/11 | Run | >150 |
| 10 (N) | 36.9 | R35A/R35B (GMR - MJ Ruddy) | GMR - MJ Ruddy | Pool | >150 |
| 11 (E) | 31.5 | R57 (Hickman Br) |  | Riffle | >150 |
| 12 (N) | 25.6 | R69/R70 | SRP 9 | Run, Floodplain | >150 |
| 13 (E) | 24.9 | R74 (Charles Rd) |  | Run | >150 |
| 14 (E) | 17.2 | Legion Park |  | Run, Floodplain | >150 |
| 15 (E) | 7.4 | Venn Ranch |  | Run | >150 |
| 16 (E) | 3.4 | Shiloh Rd above bridge |  | Run, Floodplain | >150 |
| 17 (E) | SJR 90.2 | Laird Park |  | Pool | >150 |
| 18 (E) | SJR 77.8 | Gardener Cove |  | Pool | >150 |

Task 6C.  Juvenile Chinook salmon and O. mykiss distribution (summer)

- Snorkel locations were finalized and are presented in the table below:

Task 6C Snorkel sites.  Snorkel sites corresponding to

channel and floodplain restoration projects denoted as “N.”

| Site | Riffle ID |  | CDFG | Project | Mesohabitat |
| --- | --- | --- | --- | --- | --- |
|  | RM | TID |  |  |  |
| Section A |  |  |  |  |  |
| 1 (N) | 51.1 | RA6 | A6 |  |  |
| 2 (E) | 50.7 | RA7 | B1 | CSMP I (CDFG 2002) | 1 riffle, 1 run |
| Section 1A |  |  |  |  |  |
| 3 (E) | 49.8 | R2 | C1 |  | 1 riffle, 1 pool, 1 run |
| 4 (E/N) | 49.1 | R3B | C3 | CSMP III (2007?) | 1 riffle, 1 run |
| 5 (E) | 47.9 | R5B | E1 |  | 1 riffle, 1 run, 1 pool |
| Section 1B |  |  |  |  |  |
| 6 (E) | 46.9 | R7 | F1 |  | 1 riffle, 1 run |
| 7A (N) | 45.9 | R12,A | G1N | CSMP III (2007?) |  |
| 8 (E) | 45.5 | R13B | G3 |  | 1 riffle, 1 run |
| 9 (N) | 43.2 | R20 (Patch 1/2) | I2B | CSMP III (RM 43 2007?) |  |
| 10 (E/N) | 42.9 | R21 | I3 | CSMP III (RM 43 2007?) | 1 riffle, 1 pool |
| 11 (E) | 42.4 | R23B | J3 |  | 1 run |
| 12 (E) | 42.3 | R23C | J4 |  | 1 riffle |
| Section 2 |  |  |  |  |  |
| 13 (N) | 39.2 | R29 | M2 | GMR-I (7-11 2002) |  |
| 14 (E) | 38.1 | R31 above 7/11 |  |  | 1 riffle, 1 run |
| 15 (N/E) | 37.1 | R35A | O5 | GMR II (MJR 2006) | 1 riffle, 1 run |
| 16 (E/N) | 35.3 | R41 | Q2 | GMR III (Deardorff 2006) | 1 riffle, 1 run, 1 pool |
| Section 3 |  |  |  |  |  |
| 17 (E) | 31.5 | R57 |  |  | 1 riffle, 1 run |

Task 6D.  Chinook salmon adult escapement

- No comments or discussion on this task.

Task 6E.  O. mykiss adult distribution

- This task could focus on fewer but more intensive sampling events. One schedule could be to assess distribution in February–March 2007, and February and May 2008 and 2009.

- River should be stratified by reach as follows: La Grange, sediment model reach (approximately New La Grange Bridge to River 5B), Bobcat Flat, and Gravel Mining reach. Within each reach, consistent mesohabitat units should be sampled. Sample effort must be the same at each sample site.

- To assess O. mykiss distribution, angling sites must include both low- and high-density locations (i.e., can’t limit sample to hot spots)..

- Angling may not provide sufficient recaptures to estimate abundance.

- A biologist must be present during angling. (A maximum of three people can work in the boat at one time.)

- CDFG may be able to assist in sampling, if needed to satisfy permit requirements for collecting scales. CDFG may also be able to cover the 4D permit, if CDFG staff is present during sampling. This may require shifting additional funds to CDFG. Noah will check into the process for obtaining a permit to collect O. mykiss scales during angling.

Task 6F.  Benthic macroinvertebrate composition, abundance, and diversity indices

- CDFG is switching from the Rapid Bioassessment to EMAP. Hume and Ford prefer to continue to use existing methods to assess macroinvertebrates.

- Snorkel locations were finalized and are presented in the table below:

Task 6F Benthic macro-invertebrate sampling sites.

Existing river-wide monitoring sites under Task 6F are denoted as “E.”

| Site | RM | Riffle ID |  | Project | 2006 | 2007 | 2008 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | TID | CDFG |  |  |  |  |
| 1 | 51.6 | RA4 | A4 | Existing site | Kick | Kick | Kick |
| 2 | 48.8 | R4A | D2 | Existing Site | Hess/Kick | Hess/Kick | Hess/Kick |
| 3 | 42.3 | R23C | J4 | Existing Site | Hess/Kick | Hess/Kick | Hess/Kick |
|  | 38.6 | R30B | N2 | GMR-I (7-11 2002) | Kick | Kick | Kick |
| 4 | 38.1 | R31A | N3 | Existing Site | Kick | Kick | Kick |
|  | 37.5 | R34A | O4 | GMR II (MJR) | Kick | Kick | Kick |
|  | 37.1 | R35A | O5 | GMR II (MJR) | Kick | Kick | Kick |
|  | 37.1 | 35B | P1 | GMR II (MJR) | Kick | Kick | Kick |
|  | 36.6 | R36A | P2 | GMR II (MJR) | Kick | Kick | Kick |
| 5 | 31.5 | R57 |  | Existing Site | Kick | Kick | Kick |
| 6 | 25.4 | R72 |  | Existing Site | Kick | Kick | Kick |

Notes on Broader Issues:

- How is floodplain habitat used?  How does juvenile use of floodplain habitats differ for sites such as Bobcat Flat (i.e., a floodway channel) versus floodplain that are connected to the channel for their entire length.

- Data for years during which rotary screw traps were operated at multiple locations on the Tuolumne River (i.e., 1998–2000) should be analyzed to test for a relationship between the spawner and juvenile abundance in the upper reach (i.e., at the upper trap) and flow and juvenile production at the lower trap.

- Fry survival during wet years (when large numbers of salmon leave the river as fry) is not known. Contribution of these outmigrant fry to population recruitment also is not known. The cohort analysis for the Tuolumne River should be updated and reviewed to provide insight into this question.